# Terrace Talk

## Architecture & Build Status

Last updated: 9 August 2026
Status: Non-production proof of concept / active development

# 1. What Terrace Talk Is

Terrace Talk is a football away-day and stadium discovery application.

The core concept is:

- Find football fixtures near a user’s location.

- Identify the stadium/venue where the fixture is being played.

- Allow users to save fixtures they are interested in.

- Allow users to maintain a personal log of stadiums they have visited.

- Allow users to retrospectively review stadiums, even when they do not know the exact fixture.

- Build a useful database of stadium reviews and away-day information over time.

Terrace Talk is not intended to verify attendance.

A user’s stadium log represents their personal record of places they have visited.

# 2. Current Technology Stack

## Frontend

- Next.js

- React

- TypeScript

- Tailwind CSS

- Axios

- Dynamic Map component

Frontend currently runs locally at:

http://localhost:3000

## Backend

- Python

- FastAPI

- SQLAlchemy

- PostgreSQL

- Uvicorn

- geopy

Backend currently runs locally at:

http://127.0.0.1:8000

## Database

PostgreSQL database:

terrace_talk

The backend uses SQLAlchemy through SessionLocal.

# 3. High-Level Architecture

┌──────────────────────┐
                    │      Next.js App     │
                    │   localhost:3000     │
                    └──────────┬───────────┘
                               │
                             Axios
                               │
                               ▼
                    ┌──────────────────────┐
                    │      FastAPI API     │
                    │   localhost:8000     │
                    └──────────┬───────────┘
                               │
                          SQLAlchemy
                               │
                               ▼
                    ┌──────────────────────┐
                    │     PostgreSQL       │
                    │     terrace_talk     │
                    └──────────────────────┘

The frontend does not communicate directly with PostgreSQL.

# 4. Anonymous User Architecture

Terrace Talk currently supports anonymous users.

The user does not need to create an account to use the application.

The flow is:

Browser
   ↓
GET /session
   ↓
FastAPI checks terrace_session cookie
   ↓
Existing session?
   ├── Yes → reuse it
   └── No  → create anonymous session
                  ↓
               User record
                  ↓
          AnonymousSession record

The browser stores:

terrace_session

The cookie is HTTP-only and persists for one year.

The frontend does not send user_id.

Instead:

terrace_session
       ↓
AnonymousSession
       ↓
user_id
       ↓
user-specific data

This is currently used for Interested fixtures and Away Day Reviews.

# 5. Core Database Entities

Current important entities include:

User
AnonymousSession
Venue
Fixture
InterestedFixture
AwayDayReview
MatchdayTip

# 6. Venue Architecture

A Venue represents a physical stadium/location.

The venue’s identity is its venue_id, not its name.

This is important because stadiums can:

- Change names

- Be renamed for sponsorship

- Be temporarily used by different teams

- Host different teams over time

We should never create a new Venue simply because a stadium has been renamed.

Example:

Venue ID 123

2018: Stadium Name A
2022: Stadium Name B
2026: Stadium Name C

This should remain one physical venue.

# 7. Team / Stadium Changes

A football team does not permanently define its stadium.

Fixtures are the source of truth for where an individual match was played.

For example:

NYCFC
   ├── Fixture A → Yankee Stadium
   ├── Fixture B → Citi Field
   └── Fixture C → Yankee Stadium

We therefore should not rely on:

Team → Current Stadium

for historical fixture information.

Instead:

Fixture → Venue

determines where a particular match took place.

This handles:

- Stadium moves

- Temporary stadiums

- Ground sharing

- Venue changes

- Historical stadium usage

A future TeamVenueHistory model may be useful, but it is not currently required for the MVP.

# 8. Fixture Architecture

A fixture contains the information needed to identify a match and its venue.

Important relationships:

Fixture
 ├── fixture_id
 ├── fixture_date
 ├── home_team
 ├── away_team
 ├── league
 ├── season
 └── venue_id
          ↓
        Venue

The fixture’s venue_id is the authoritative location of that match.

# 9. Nearby Fixture Search

Current endpoint:

GET /nearby

The frontend supplies:

- Latitude

- Longitude

- Radius

- Start date

- End date

- Optional league

The backend:

- Queries fixtures.

- Gets the fixture venue.

- Calculates geographic distance.

- Filters by radius.

- Returns nearby fixtures.

The response includes:

- Fixture ID

- Fixture date

- Home team

- Away team

- Venue ID

- Venue name

- Venue city

- Latitude

- Longitude

- Distance in miles

The frontend uses this to populate the fixture list and map.

# 10. Development/Test Location

The frontend currently has:

USE_TEST_LOCATION = true

with Manchester coordinates.

This is intentional.

The developer is based in NYC, but the current fixture dataset being used for development is primarily UK football.

Therefore:

Development:
Manchester test coordinates

Future production:
Browser geolocation

The hardcoded location should eventually be disabled for production.

# 11. Interested Fixtures

Users can mark a fixture as:

Interested

Database entity:

InterestedFixture

Relationship:

User
 ↓
InterestedFixture
 ↓
Fixture

The frontend uses:

POST /fixtures/{fixture_id}/interested

to add interest.

And:

DELETE /fixtures/{fixture_id}/interested

to remove it.

The current implementation correctly associates the record with the anonymous user’s user_id.

There is also:

GET /interested

which returns the current user’s Interested fixtures.

# 12. Interested Fixture User Flow

Current intended flow:

Find fixture
     ↓
☆ Interested
     ↓
★ Interested

Future flow:

Interested fixture
        ↓
Fixture takes place
        ↓
"Did you go?"
        ↓
Yes
        ↓
Review / log visit

This will connect the fixture discovery system to the personal stadium log.

# 13. Away Day Reviews

The review system has now been expanded into a personal stadium visit/review system.

An AwayDayReview belongs to:

User
Venue

and can optionally belong to:

Fixture

and optionally have:

Visit date

Current relationship:

User
 │
 └── AwayDayReview
        ├── Venue
        └── Fixture (optional)

# 14. Review Data

Current review fields include:

review_id
user_id
venue_id
fixture_id          nullable
visit_date          nullable
recommend
overall_score
atmosphere_score
pubs_score
getting_there_score
facilities_score
created_at

Rating fields use a 1–10 validation constraint at the Pydantic/API layer.

This remains intentionally in place as a backend failsafe.

# 15. Retrospective Visit Design

Users do not need to know the exact fixture they attended.

Three levels of historical information are supported:

### Level 1 — Full information

Venue
Fixture
Visit date
Review

### Level 2 — Partial information

Venue
Visit date
Review

### Level 3 — Minimal information

Venue
Review

This allows Terrace Talk to become a long-term personal stadium log without requiring perfect historical memory.

# 16. Review Creation API

Current endpoint:

POST /venues/{venue_id}/away-day-reviews

The backend:

- Reads the anonymous session cookie.

- Resolves it to the user’s user_id.

- Verifies the venue exists.

- Verifies the request venue matches the URL venue.

- If a fixture is supplied:

  - Verifies the fixture exists.

  - Verifies the fixture was actually played at that venue.

- Creates the review.

This fixture/venue validation is important because teams can play at different stadiums over time.

# 17. Historical Fixture Search

Current endpoint:

GET /venues/{venue_id}/fixtures

This returns fixtures actually played at a specific physical venue.

Optional search parameter:

?search=Liverpool

The search operates within that venue’s fixtures.

Therefore:

Venue
   ↓
Historical fixtures
   ↓
Optional team search

rather than:

Team
   ↓
All fixtures

This is the correct architecture for retrospective stadium visits.

# 18. Historical Fixture Strategy

We do not need to backfill every historical fixture ever played.

Initial target:

Approximately 3–5 seasons of historical fixtures for supported leagues where practical.

However, historical fixture data is an enhancement rather than a dependency.

If a user cannot find their match:

"I don't see my game"

they can still log the stadium and review it without a fixture.

# 19. Current Review Aggregation

The project already has an AwayDayScoreResponse for venue-level aggregate information.

It supports:

away_day_score
review_count
recommend_percentage
category_scores

This will eventually allow the venue page to display collective community feedback rather than just individual reviews.

# 20. Matchday Tips

The existing system also contains:

MatchdayTip

Tips are associated with venues.

Current functionality includes:

POST /tips
GET /venues/{venue_id}/tips
POST /tips/{tip_id}/helpful
POST /tips/{tip_id}/report

Tips currently support:

- Helpful votes

- Reporting

- Active/reported status

This is separate from the structured stadium review system.

# 21. Current Frontend Structure

The homepage currently handles:

/session
/leagues
/nearby
/interested

The homepage:

- Establishes the anonymous session.

- Loads leagues.

- Loads Interested fixtures after session creation.

- Determines the test/browser location.

- Loads nearby fixtures.

- Displays the fixture map.

- Displays fixture cards.

- Allows users to toggle Interested.

The map is dynamically loaded client-side because it depends on browser-side mapping functionality.

# 22. Current Frontend Location Logic

Current development flow:

USE_TEST_LOCATION = true
       ↓
Manchester coordinates
       ↓
Fixture search

Production flow has already been structured to support:

navigator.geolocation
       ↓
Latitude / longitude
       ↓
Nearby fixtures

The map is only rendered after valid coordinates are available.

# 23. What Has Been Tested Successfully

The following functionality has been manually tested:

### Anonymous sessions

- Session creation

- Cookie persistence

- Reuse of existing session

- Stable user ID

- Anonymous session association

### Interested fixtures

- Add fixture

- Retrieve Interested fixtures

- Remove fixture

- Verify removal

### Reviews

- Create venue-only review

- Create fixture-linked review

- Optional visit date

- Anonymous user association

- 1–10 score validation

- Invalid fixture handling

- Invalid fixture/venue relationship handling

### Historical fixtures

- Retrieve fixtures for a venue

- Search fixtures by team

- Confirm fixture results are restricted to the selected venue

# 24. Current Development Data Policy

During development, test records should be removed when they could be confused with real user data.

This is particularly important for:

- AwayDayReview

- InterestedFixture

- AnonymousSession

We should preserve useful fixture and venue data, but clear temporary user-generated test records when moving between development stages.

# 25. Next Build Phase

The immediate next feature is:

## My Stadiums / My Away Days

First backend endpoint:

GET /my-reviews

It will use the anonymous session to return the current user’s stadium visits/reviews.

It should provide:

- Review ID

- Venue ID

- Venue name

- Venue city

- Fixture ID if known

- Fixture date if known

- Visit date if supplied

- Home team if known

- Away team if known

- Review scores

- Recommendation

This will form the backend for the user’s personal stadium log.

# 26. Planned Retrospective User Flow

My Stadiums
      ↓
Add a Visit
      ↓
Select/search stadium
      ↓
When did you visit? (optional)
      ↓
Do you remember the fixture?
      │
      ├── Yes
      │     ↓
      │  Search historical fixtures
      │     ↓
      │  Select fixture
      │
      └── No
            ↓
        Continue without fixture
              ↓
            Review

# 27. Planned Review UX

The review experience should be deliberately simple.

First:

Would you recommend this away day?

Yes / No

Then:

Overall experience

1–10

Then optional category ratings:

Atmosphere
Pubs & Restaurants
Getting There
Stadium Food & Facilities

Each category should support:

1–10
N/A

This prevents users being forced to score categories they cannot reasonably judge.

# 28. Longer-Term Architecture

Potential future components include:

### TeamVenueHistory

A historical relationship between teams and physical venues.

Useful for:

- Team stadium history

- Temporary grounds

- Stadium moves

- Historical searches

Not required for the current MVP because fixtures already contain the actual venue.

### VenueNameHistory

Could store historical stadium names.

Useful for:

- Historical accuracy

- Search by former stadium names

- Sponsorship/name changes

Again, not required for the immediate MVP.

# 29. Core Architecture Principles

These should guide future development.

### Principle 1

Venue identity is physical, not name-based.

A rename does not create a new venue.

### Principle 2

Fixtures determine where matches were actually played.

Never assume a team’s current stadium for historical fixtures.

### Principle 3

Users own their personal stadium logs.

Reviews and visits belong to the anonymous/user account.

### Principle 4

Attendance does not need to be verified.

Terrace Talk is a personal log, not an attendance verification platform.

### Principle 5

Historical data should be useful but not mandatory.

A user can log a stadium even when the exact fixture cannot be identified.

### Principle 6

Anonymous users should work before account creation is introduced.

The session architecture should allow accounts to be added later without redesigning user-generated data.

### Principle 7

Test data should not become production-like data.

Temporary reviews and Interested records should be cleared during development when appropriate.

# 30. Current Status Summary

| Component | Status |
| --- | --- |
| PostgreSQL database | Working |
| SQLAlchemy | Working |
| FastAPI backend | Working |
| Next.js frontend | Working |
| Anonymous sessions | Working |
| Persistent session cookie | Working |
| Nearby fixture search | Working |
| Browser/test location | Working |
| Fixture map | Working |
| League filtering | Working |
| Interested fixtures | Working |
| Venue pages | Working |
| Away Day Review model | Updated |
| Review database migration | Complete |
| Review creation API | Working |
| Fixture-linked reviews | Working |
| Venue/fixture validation | Working |
| Historical fixture search | Working |
| User stadium log | Next |
| Retrospective visit UI | Planned |
| Review UI | Planned |
| Post-fixture “Did you go?” flow | Planned |
| Historical fixture backfill | Planned |
| Team/venue history | Future |
| Venue name history | Future |
| Production deployment | Future |

# 31. Current Build Order

The intended next sequence is:

1. GET /my-reviews
        ↓
2. My Stadiums backend
        ↓
3. Historical fixture search improvements
        ↓
4. Add a Visit UI
        ↓
5. Review UI
        ↓
6. Venue review aggregation
        ↓
7. "Did you go?" post-fixture flow
        ↓
8. Historical fixture backfill
        ↓
9. Account/authentication layer
        ↓
10. Production infrastructure

The architecture should be treated as a living document and updated whenever a major data model, endpoint, workflow, or architectural decision changes.